**Software Testing Project**

# Team#1

**Minute No:** 004

**Date:** 29/04/21

**Time:** 8:00-9:00PM

**Venue:** Microsoft Teams  
**Participants:** Craig Baldry, Chris Raven, Jack Civil and Jake McLaren

**Apologies:** None

**Absent:** None

# Discussion:

## Action List

Items on the action list were completed or progressing as follows:

* + Item 1: The team reviewed our black box tests and results. Status: Closed
  + Item 2: Each black box test was merged into the develop branch on GitHub. Status: Closed
  + Item 3: We began planning for the unit testing. Status: Open

## General

In this meeting, we reviewed everyone’s progress with the black-box testing, and discussed our findings. We also checked that our documentation of the test cases was consistent, and uploaded everything to OneDrive and GitHub. We started planning for unit testing, and made the decision to merge unit and exception testing together. To do this, we plan to divide the program into classes, and draw a CFG for each class. Then, we will manually implement test cases to achieve full branch coverage. For the following week, we allocated the classes in the following order – we must create the CFGs by our next meeting.

We allocated the menu items in the following order:

* Calendar: **Jack and Chris**
* ConflictException: **Jake and Craig**
* Meeting: **Jack and Chris**
* Organization: **Jake and Craig**
* Person: **Jake and Craig**
* Room: **Jack and Chris**

1. **Where To From Here** What you are going to do next. **Actions:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Action** | **Who** | **Due Date** | **Status** |
| 1 | Create CFGs for each of the classes. | Everyone | Next Meet | Open |